| Project Details |  |
| --- | --- |
| Project Title | Regional business case for Endoscopy Reporting System |
| Project Sponsor | Jan Smith, Manager, Midland Cancer Network |
| Project Manager | Mo Neville, Project Manager, Midland Cancer Network |

| Document Control |  |
| --- | --- |
| Plan compiled by | Mo Neville |
| Associated documents | Midland Cancer Network Strategic Plan 2009-2014 |
|  | Midland Cancer Network 2011-12 Work Plan According to the midland cancer network work plan 2011/12 and objective is to explore regional opportunities to replace obsolete / implement endoscopy quality management system |
|  | National Endoscopy stock take reports – Tauranga / Waikato Rotorua (awaiting) |
|  | Waikato DHB e vision and health strategy 2011 (published June 2011) NB: Within this document a regional endoscopy system is seen as a ‘low priority new initiative’ ( section 4.2.4) Lakes and BOP IS strategies or equivalent |
|  | Waikato DHB - is on capital asset management program , no funding identified BOP DHB - is on capital asset management list , minimal funding identified Lakes DHB - is not on capital asset management list, no funding identified Taranaki DHB – is on capital list but no funds identified Tairawhiti DHB - - is not on capital asset management list, no funding identified |
|  | Nation Health Board IT Plan 2011 |
|  | New Zealand Cancer Control Strategy (2003): |
| Definitions |  |
| What is covered by endoscopy | Endoscopic procedures are a group of examinations where an internal organ is inspected using a (usually) flexible fibreoptic instrument which is (usually) inserted via a natural orifice (mouth, nose, rectum etc). They may have both diagnostic as well as therapeutic purposes and be combined with other modalities (x-rays, ultrasound) to further enhance the range of conditions that can be identified and treated. These procedures examine the gastrointestinal tract (stomach, small bowel, pancreatico-biliary system and colon), the ear nose and throat, respiratory system (bronchial tree), urological system (bladder), gynaecology (cervix) and even orthopaedics (joints). They are carried out either in dedicated examination rooms in outpatients, purpose designed endoscopy suites or in operating theatres. Characteristically they are performed in relatively large volumes with rapid patient turnover. Each procedure requires the generation of a report, which contains the patient demographics, procedure details, the findings, usually with photographic images, a conclusion (diagnosis) and recommendations |
| Background to project | Cancer is the country’s leading cause of death (29.8 percent) and a major cause of hospitalisation. Colorectal cancer is one of the most common cancers registered and the second most common cause of death from cancer in New Zealand In the Midlands region; it has the second highest incidence. Along with lung cancer, colorectal cancer is a national priority tumour stream with a key objective to improve early detection, which endoscopy investigation assists with. The Ministry has outlined the following outputs - Establishment of a Bowel Screening Pilot (including monitoring and evaluation) - Development & Implementation of Quality Standards (screening pilot, histopathology, colonoscopy, endoscopy facilities and treatment) - Development of Training Framework for Colonoscopists and Nurse Endoscopists - Development & Implementation of Quality/Service Improvement Initiatives within Endoscopy Services There is an identified need for a single endoscopic reporting system for gastrointestinal endoscopy across the region to replace a variety of systems currently in use (both electronic and paper based) # The initial driver for this project was the identification of the fact the current gastrointestinal reporting system used in Waikato DHB (Endoscribe) is obsolete and unsupportable and is becoming increasingly unstable. Some endoscopy units within the region are using a paper system. Currently, there is no single reporting system available across the region. Whilst the clinicians have identified the need for a reporting system as a high priority, Waikato DHB has allocated the endoscopy reporting system a low priority BOP allocated for this year (although minimal funding identified) and Lakes DHB have not identified the need in their capital asset program Gastrointestinal examinations are performed in all the three DHB’s. Significant growth is expected for each DHB over the next 5 years if (when) colonoscopy screening is introduced Endoscopy volumes 09/10 (endoscopy stocktake figures) Procedure; Numbers. Waikato; Tauranga; Rotorua; Taranaki. Gastroscopy; 1586; 1439 (inc acute). Colonoscopy; 1643; 1687. Flexible Sigmoidoscopy; 603; -. ERCP; 318; 175. Capsule endoscopy; 25; 64. Bronchoscopy; 368; 244. PEG; 42; 52. Enteroscopy; 35; -. Stents; 45*; -. * Mostly billiary/oesophageal |
| Project Linkages | GRS pilot at Rotorua Nurse Endoscopy pilot at Tauranga National Bowel Screening Program: At the end of May 2008 the Minister of Health announced the government’s commitment to setting up a bowel cancer screening programme for New Zealand. Currently screening and surveillance exists for high risk groups (e.g. personal history of colon cancer). The programme would involve screening those at average risk of colon cancer as there are approximately 1200 deaths from colon cancer a year with New Zealand having one of the highest death rates from bowel cancer in the developed world. Waitemata District Health Board has been selected to run the four year bowel screening pilot. People aged 50 to 74 years who live in the DHB area will be eligible to take part in the screening programme and is expected to start later this year. No national decision will be made until the pilot is completed in 2015 and all monitoring and evaluation data has been analysed. Waikato DHB e vision and health strategy 2011 (published June 2011) States that eHealth should be viewed as the essential infrastructure underpinning information exchange between all participants in the New Zealand healthcare system. It encourages other DHBs in the Midlands DHB region to implement Regional Clinical Information Systems capability.Section 1:1:18 and 3.5.3 outlines the guiding principles for e-health across Midlands DHB region and section 1:1:19 key success factors with a number of initiatives outlined Nation Health Board IT Plan (Sept 2010) The NHB has asked that DHB’s collaborate across regions to meet the health and disability of their population. According to the e vision and health strategy 2011, there are a number of National eHealth Projects that are missing from the NHB IT Plan e.g. Maternity, ED, Cancer Networks. The NHB have recently become aware of these eHealth requirements and are starting to work nationally on them. Phase I of the project has commenced ‘Consolidate, Cooperate & Foundation.’ |
| Project Goal | To deliver a cost effective and efficient endoscopy reporting system in the Midland Cancer Network area that meets the needs of the clinicians within each of the DHB’s including Taranaki / Tairawhiti DHBs |
| Project Objectives | - Project scope / plan approved at Regional Bowel Working group July 2011 - Identification of relevant systems available (noting that background work has been done by all Midland DHB’s for Provation and Waikato has reviewed Endobase. There may be a national solution as Akld, Chch DHB’s have already procured / implemented Provation and Timaru has agreed to use) but note that ChCh did not look at other systems and followed Akld process. This means original RFP is now 5 years old - Draft business case to the Gastroenterologist at all Midland DHB’s, September 2011 - Draft business case to the Midland COO’s and CEO of Healthshare, October 2011 - Final business case to Midland Cancer Network Executive Meeting for approval December 2011 |
| Deliverables | To develop a regional business case that gains approval from Midland DHB COO’s and Clinical information governance groups such as CLING at WDHB and equivalent groups at BOP and Lakes DHB by end of December 2011; and allocated ‘ high priority’ for procurement and implementation |
| Benefits of project | - Improved quality of clinical reporting and audit; which will indirectly improve the quality and outcomes of care delivered to the patient - Economies of scale should mean reduced cost for procurement across region as opposed to purchase by individual DHB’s - Reduced clinical risk as complete electronic procedure report (embedded images / clinical information) available for those who require it - all health professionals, MDM’s, video conferencing - Availability of accurate data to inform national quality reporting / benchmark activity - Potential extension of system - other modules for pulmonary, urology etc - Improved efficiency and productivity – less duplication of effort, information etc |
| Coverage (inclusion) | All Midland DHBs – Waikato, Lakes, BOP, Taranaki and Tairawhiti All endoscopy units within the Midlands Region |
| Coverage (exclusions) | Paediatric endoscopy |

| Stakeholders |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Key stakeholders |  | Bay of Plenty, Lakes and Waikato DHBs and invite Taranaki / Tairawhiti - Gastroenterology Consultants - Endoscopy nurses - Endoscopy unit managers - IT leads - General managers - Chief Operating Officers - ?? - ?? Midland Cancer Network Manager Midland Cancer Network Executive Group Midland Cancer Network Bowel Working Group Healthshare Board?? |  |  |  |  |  |  |  |  |  |
| Other stakeholders |  | National Bowel Working Group National Endoscopy leads – David Theobald; Jenni Masters |  |  |  |  |  |  |  |  |  |
| Communication Plan |  | Initial meetings with key stakeholder representatives prior to development of business to scope out needs Progress reports to DHB CEO’s and Midland Cancer Network Executive Group |  |  |  |  |  |  |  |  |  |
| Key Constraints |  | Resource – Finance / staff Possibility of national procurement may cause DHB’s to delay decision |  |  |  |  |  |  |  |  |  |
| Project Approach and Management |  |  |  |  |  |  |  |  |  |  |  |
| Project structure | Midland Cancer Network Executive Group; Midland Cancer Network Manager. Midland Cancer Bowel Work Group; Project Manager. CLING (and other DHB equivalent) Gastroenterology leads and Service Managers. |
| Project start date | July 2011 |  |  |  | Project completion date |  |  |  |  | March 2012 |  |
| Financial summary | The Midland Cancer Network will support the project lead and associated operational costs. DHB staff will be supported by their organisation to participate in this project as part of business as usual. |  |  |  |  |  |  |  |  |  |  |
| Milestones |  |  |  |  |  |  |  |  |  |  | Date |
| Project scope signed off |  |  |  |  |  |  |  |  |  |  | October 2011 |
| Literature review |  |  |  |  |  |  |  |  |  |  | September 2011 |
| Information gathering through interviews |  |  |  |  |  |  |  |  |  |  | November 2011 |
| Draft business case |  |  |  |  |  |  |  |  |  |  | December 2011 |
| Final business case presented to the Midlands Cancer Network Executive Group / regional CIO / COOs |  |  |  |  |  |  |  |  |  |  | December 2011 |
| Final business case signed of by Midland COO’s |  |  |  |  |  |  |  |  |  |  |  |
| Procurement and implementation plan developed / ?? outside of scope |  |  |  |  |  |  |  |  |  |  | RFP draft December 2011 |
| RISKS AND RISK MANAGEMENT |  |  |  |  |  |  |  |  |  |  |  |
| Risks |  |  |  | Probability (low, med, high) |  | Impact (low, med, high) |  | Risk management strategy |  |  |  |
| Work pressures experienced by stakeholders compromise their engagement |  |  |  | M |  | M |  | Maintain excellent communication |  |  |  |
| Possibility of national procurement may cause stakeholders to delay decision |  |  |  | M |  | H |  | Engage with national endoscopy lead, ensure systems reviewed are in line with national thinking |  |  |  |
| Stakeholder expectations exceed available resources |  |  |  | M |  | L |  | Executive leadership and support with clear communication about scope of this project |  |  |  |
| Regional CEO’s do not identify the need for an ERS as a high priority and therefore funds are not made available |  |  |  | M |  | H |  | Engage the Regional clinical information / system leads early and the CFO’s |  |  |  |
| AUTHORISATION |  |  |  |  |  |  |  |  |  |  |  |
| Project Sponsor |  |  |  |  |  |  | Date |  |  |  |  |